📝 Website Development Agreement

This Agreement is made on 12/06/2026, by and between:

Developer: Ryan Thornton – Head-start Web Development
Address: 368 Warwick Road, Banbury, OX16 1AY
Email: headstartwebdevelopment@gmail.com

Client: Banbury School Day Nursery
Address: Ruskin Road, Banbury, OX16 9HY
Email: bsdnursery1989@gmail.com

- Project Summary

The Developer will design and build two modern, mobile-friendly nursery websites for Banbury School Day Nursery and the Yarnton Day Nursery. Both websites will follow the same overall design style and structure, with content adapted for each individual nursery. The websites will be brochure-style websites focused on providing clear information for parents, including rooms, staffing, curriculum, sessions, funding, available spaces, policies, newsletters, FAQs and contact/book-a-visit information. Enhanced SEO setup will also be included to give both websites a stronger foundation for appearing in local nursery and childcare-related searches.

2a. Services Provided

The Developer will provide the following services:

- Design and build of two modern, mobile-friendly nursery websites

- Front-end development using HTML, CSS and JavaScript

- Responsive design for desktop, tablet and mobile devices

- Integration of Client-provided text, images, logo, documents and branding

- Setup of the agreed website pages and content sections

- Contact form setup

- Clear call-to-action sections across the websites

- Enhanced SEO setup, including page titles, meta descriptions, heading structure, image alt text, internal linking, location-focused wording, sitemap setup and basic technical SEO checks. SEO setup does not guarantee specific rankings, traffic levels or enquiries.

- Google Analytics setup

- Google Search Console setup

- Mobile and desktop testing

- Launch support

- Up to three rounds of revisions

The websites will be built as brochure/information websites. Additional features such as online applications, admin areas, booking systems, payment systems, parent portals or custom databases are not included unless agreed separately in writing.

2b. Scope Exclusions

The following are not included unless agreed separately in writing:

- Online booking systems

- Online application forms

- Parent portals or login areas

- Payment systems

- Custom databases

- Copywriting from scratch

- Professional photography

- Logo design or full branding

- Ongoing monthly SEO work

- Paid advertising

- Email hosting or mailbox setup

- Legal drafting of policies, privacy notices or terms and conditions

3. Timeline

- Project start date: Upon deposit being received by 19/06/26

- Core page development: 31/07/26

- Testing and Revision(if applicable): 07/08/26

- Estimated completion date: 08/08/26

The timeline depends on the Client providing all required content, documents, images and feedback on time. If content or approvals are delayed, the completion date may be extended.

4. Payment Terms

- Total project fee: £2,000

- Deposit (due before start): £1,000 – Deposit is non refundable once work begins

- Final payment: Due upon completion and before site handover.

Payments to be made via Bank Transfer: To follow with invoice payable within 7 day. Late payment may delay launch

5. Revisions

Three rounds of revisions are included. Any additional changes beyond this may be charged at £45/hour.

6. Client Responsibilities

The Client agrees to provide:

- All content (text, images, logo)

- Timely feedback and approvals

7. Ownership & Rights

- Once full payment is received, the Client owns the final website and all associated code and assets.

- The Developer retains the right to showcase the project in their portfolio.

8. Termination

Either party may terminate the agreement with written notice.
If terminated by the Client before completion, the deposit is non-refundable. Work completed up to that point will be billed accordingly.

9. Liability

The Developer is not liable for:

- Content provided by the Client

- Third-party service issues, including hosting provider downtime, AWS outages, DNS issues, domain registrar issues, email provider issues, DDoS attacks, data loss caused by third-party infrastructure, or any other issue outside the Developer’s reasonable control.

- Damages due to misuse or third-party changes

10. Agreement

By signing below, both parties agree to the terms of this Website Development Agreement.

Developer Signature:

Name: Ryan Thornton
Date: 12/06/26

Client Signature: ___________________________
Name:
Date: